## Slide 1: ERP Switch Progress
(To Tyler / Munis)
Tax / Tax Sale – A/R – Cashiering & Citizen Service Center (Online) | Planning & Zoning Module (EnerGov)
Kick-Off: October 4, 2016 | 
- Completed So Far: | - Completed So Far:
- New Chart of Accounts (January) | - Setup Training (May/June)
- Business Process Consulting (resulting in new treasury office procedure manuals) – May | - Creation and Devise Tables and Table Structures (May / June)
- First Data Conversion Pass to Tyler (May) | - Business Process Consulting (resulting in new planning office procedure manuals) – June
- Upcoming Tasks: | - Upcoming Tasks:
- Accts Receivable & Tax / Tax-Sale Set-Up Training Sessions (June) | - Cashier Management Training (July)
- Proofing of Converted Data (Aug) | - Prof. Licensing and GIS Training (Aug)
- Cashiering Training (Aug) | - Permit & Plan Process Training (Sept)
- Projected “Go-Live” Date: Jan 8 ‘18 | - Projected “Go-Live” Date: Feb 6 ‘18

## Slide 2: ERP Switch - Future
(To Tyler / Munis)
Utility Billing | Payroll / Human Resources Mgmt
Kickoff: Oct 1 ‘17 | Kickoff: July 1 ‘18
To Include: | 
- Improved and easier-to-read bills | - Electronic employee timekeeping
- Expanded and easier-to-use customer service portal | - Employee self-service portal
- Quicker access to customer information | - Position control and improved employee tracking / position mgmt
- Operational and financial forecasting and rate assessments | - Online benefit selection process and costing
Projected “Go-Live” Date: Jan 8 ‘18 | Projected “Go-Live” Date: Feb 6 ‘18
Phase I Complete (Phase II for General Ledger/Accounting Has Not Yet Been Presented for Future Approval) | 

## Slide 3: Budget Software
Current System/Process
Outdated
Inefficient
Susceptible to operator error
Unreliable
Benefits of Budgeting Software
Increased ease and ability to provide transparent information
Increased efficiency and ability to analyze different scenarios
Tracking of changes and stages through the budget process
Modernization/Utilizing advancements in technology

## Slide 4: Budget Software
OpenGov
Industry leader, highly recommended by other Maryland Counties
Easy to use and navigate
Extensive experience in integration with Tyler Technologies (County’s new ERP software)
Questica
Navigation slightly cumbersome
Personnel budgeting more restrictive than other systems
Neubrain
Very advanced software, geared toward larger entities
Navigation and screen displays more complex than other systems
Utilized by federal agencies

## Slide 5: Budget Software